VicAI

MVP Developer Build Brief

Custom omnichannel AI front office for high-volume service businesses

Customer portal  |  Internal admin portal  |  Unified inbox  |  AI agents  |  Usage and billing  |  Reputation

Version 3.0. July 2026
CONFIDENTIAL

# 1. Document purpose and product decision

This brief defines the MVP as a custom software product. Chatwoot, Retell, Telnyx, ClickSend, Stripe, Xero and other services may be used behind the scenes, but the client-facing and internal experiences must be custom-built and presented as VicAI.

Non-negotiable product principle: Customers must not feel that VicAI is a collection of third-party tools. VicAI owns the interface, identity model, onboarding, RBAC, configuration, usage, analytics, billing and support experience. Third-party products are implementation components only.

## 1.1 MVP commercial objective

Build a credible multi-tenant VicAI product that can onboard one lighthouse customer and support investor demonstrations.

Allow a customer super administrator to register, pay, connect systems, configure channels and agents, invite users and reach a controlled go-live state with minimal VicAI assistance.

Give VicAI internal staff clear visibility of every tenant, service tier, consumption, integration status, billing readiness, risk and operational health.

Generate accurate, auditable usage records that can support manual invoicing initially and Xero invoice automation later.

The platform architecture should support a later regulated-industry upgrade without representing the MVP as compliant.

## 1.2 Terminology

| Term | Meaning |
| --- | --- |
| Organisation / tenant | A VicAI customer business. Each tenant has isolated users, configuration, conversations, integrations and usage. |
| VicAI admin portal | Internal product used by VicAI staff to manage tenants, services, usage, billing, incidents and support. |
| VicAI customer portal | Branded product used by a customer organisation to onboard, configure, operate and analyse VicAI. |
| Super admin | The first authorised customer user. Can configure the organisation, connect systems, manage billing and delegate access. |
| Organisation user | A customer employee with permissions granted through role-based access control. |
| Channel | Voice, SMS, website chat, email, WhatsApp, Instagram, Facebook Messenger and reviews. |
| Agent | An AI persona and instruction set attached to one or more channels, locations or workflows. |
| Usage event | A billable or operational unit such as voice minute, SMS segment, AI message, email, review reply or automation execution. |

# 2. MVP scope and boundaries

## 2.1 Must build

A custom VicAI customer portal built with the VicAI brand, design system and URL structure.

A separate custom VicAI internal admin portal, sharing the same design system but exposing internal-only operational and commercial functions.

Self-service organisation registration, plan selection, Stripe payment setup and onboarding status tracking.

Multi-tenant identity, organisation membership and role-based access control.

Unified customer inbox and timeline across supported channels, presented in the VicAI portal.

Voice AI, SMS chatbot, website chatbot, email AI, WhatsApp, Instagram and Facebook Messenger connection pathways.

Customer system connection centre for Microsoft 365, Google, Meta, Google Business Profile, CRM and business-management products.

AI agent creation, brand/tone configuration, knowledge management, channel assignment, testing and activation controls.

Dashboards with near-real-time operational metrics, channel analytics, conversation outcomes and reputation data.

Reputation management, review monitoring, review reply drafts, approvals, publishing and ranking/visibility tracking.

Internal tenant health, service tier, entitlement, consumption, billing readiness and service-control functions.

Usage metering, invoice-period snapshots, CSV export and Xero Accounting API connection for draft invoice creation.

Ability for authorised VicAI staff to pause or resume tenant services safely and visibly.

Audit logs for authentication, permissions, configuration, AI decisions, human actions, integration writes, usage adjustments and service state changes.

## 2.2 Explicitly out of scope for MVP

Native iOS or Android apps.

A full CRM, ERP, field-service, practice-management or accounting replacement.

A general-purpose no-code workflow builder. Use defined workflows and controlled configuration.

Healthcare triage, diagnosis, treatment recommendations, clinical notes or patient record storage.

Automatic public replies to negative reviews without customer-approved rules and appropriate controls.

Unrestricted customer-supplied code or arbitrary API execution.

Google or social-media scraping. Only approved APIs and authorised data sources are permitted.

Enterprise-grade regulatory certification. The MVP still requires basic security and responsible data handling.

# 3. Personas, roles and RBAC

## 3.1 Internal VicAI roles

| Role | Core permissions |
| --- | --- |
| Platform owner | All tenants, commercial settings, system controls, internal users, impersonation approval and audit access. |
| Operations admin | Onboarding, service activation, health monitoring, integration support, usage review and incident handling. |
| Finance admin | Plans, billing profiles, usage periods, adjustments, exports, Xero sync and invoice status. No conversation content by default. |
| Support agent | Tenant diagnostics, configuration support and time-limited audited support access. No billing changes. |
| Read-only analyst | Aggregated product metrics and tenant health without customer message content unless explicitly authorised. |

## 3.2 Customer roles

| Role | Core permissions |
| --- | --- |
| Organisation super admin | Billing, plan, integrations, channels, users, roles, AI agents, organisation settings, data export and service controls permitted to customers. |
| Organisation admin | Users, channels, agent configuration, business settings, dashboards and integrations except billing ownership and tenant closure. |
| Manager | All conversations for assigned teams/locations, analytics, reviews, approvals, assignments and AI controls within scope. |
| Agent / operator | Read and reply to assigned conversations, view customer history, transcripts, tasks and approved knowledge. |
| Reputation manager | Reviews, review replies, templates, reputation analytics and ranking data. Limited access to unrelated conversations. |
| Analyst / read-only | Dashboards and reporting only. No replies, configuration changes or personal data export. |
| Billing contact | Invoices, plan, payment method, usage and billing export. No message content. |

## 3.3 RBAC implementation requirements

Permissions must be capability-based, not hard-coded only by role name.

Every user belongs to one or more organisations through an organisation_users mapping.

Permissions can be restricted by location, team, inbox/channel and function.

The super admin can invite users, revoke users, assign roles and create limited custom roles from an approved permission catalogue.

Privileged changes require re-authentication or MFA where supported.

VicAI staff impersonation must be time-limited, reason-coded, visibly indicated and fully audited.

Database row-level security must enforce tenant isolation independently of frontend routing.

# 4. Target architecture

Architecture decision: The frontend must not query vendor APIs directly with customer secrets. The VicAI API and integration layer owns OAuth, credential storage, token refresh, data normalisation, usage metering and policy enforcement.

## 4.1 Recommended component architecture

| Layer | Recommended MVP component | Responsibility |
| --- | --- | --- |
| Customer application | Next.js/React custom VicAI portal hosted on Vercel | Onboarding, dashboard, inbox, reviews, agents, integrations, users, billing and settings. |
| Internal application | Next.js/React VicAI admin portal | Tenant operations, health, plans, entitlements, consumption, billing, service control and support. |
| API and fast tools | Supabase Edge Functions and/or lightweight Node API | Secure application API, webhook validation, fast integration actions and policy checks. |
| Data and identity | Supabase Postgres, Auth, Storage and Realtime | Multi-tenant data, RBAC foundation, configuration, audit, usage and near-real-time updates. |
| Omnichannel message layer | Chatwoot Community Edition behind the VicAI UI | Channel adapters, inbox primitives, assignment and delivery. Not exposed as the primary customer UI. |
| Voice AI | Retell AI | Real-time voice orchestration, transfer, transcript, outcome and tool calls. |
| Voice carrier | Telnyx first; Twilio fallback | Australian numbers, SIP, inbound/outbound call routing and transfers. |
| SMS | ClickSend first; Telnyx SMS evaluated per number/route | Two-way SMS, delivery receipts and messaging API. |
| AI reasoning | OpenAI API via VicAI model gateway | Summaries, classification, drafting, extraction, inbox assistance and reputation replies. |
| Workflow automation | n8n self-hosted or cloud | Asynchronous follow-up, notifications, scheduled jobs, synchronisation and non-latency-critical workflows. |
| Payments and subscriptions | Stripe Payments + Stripe Billing | Payment method, recurring subscription, invoices/receipts, plan and payment event webhooks. |
| Accounting integration | Xero Accounting API | Contacts, draft invoices, invoice status and reconciliation metadata. |
| Email and productivity | Microsoft Graph and Google APIs | Mailbox/calendar access and approved M365/Google workflows. |
| Monitoring | Sentry plus infrastructure monitoring | Application exceptions, release health, traces and alerting. |

## 4.2 Logical data flow

A customer or prospect contacts a tenant through a connected channel.

The channel adapter validates the event and normalises it into a VicAI channel event.

VicAI resolves the tenant, contact identity, conversation and channel permissions.

The AI policy layer determines whether to draft, auto-send, ask a question, execute an approved tool or route to a human.

External actions execute through controlled integration connectors with validation and idempotency.

The customer portal receives near-real-time conversation, task, metric and status updates.

Each vendor unit and AI action creates a usage event with source identifiers and billing dimensions.

The admin portal aggregates tenant health, usage, limits, exceptions and billing readiness.

## 4.3 Multi-tenancy

Every tenant-owned table must include organisation_id or derive tenant ownership through an enforced relationship.

Customer-uploaded documents, exports and media must use tenant-specific storage paths and policies.

Vendor identifiers must be mapped to the tenant and never accepted from the browser without server-side authorisation.

Cross-tenant analytics must use aggregated or authorised internal views, not broad application-user database access.

# 5. VicAI customer portal

## 5.1 Portal design and navigation

The customer portal must look and behave like a single VicAI product. It should use a responsive design system, consistent language, accessible components and a clear status model. Desktop is the MVP priority, but core inbox and dashboard functions must remain usable on tablet and mobile web.

| Primary navigation | Required content |
| --- | --- |
| Home / dashboard | Organisation health, leads, conversations, bookings/jobs, AI outcomes, reputation, usage and alerts. |
| Inbox | Unified conversations, filters, assignment, replies, internal notes, transcripts and contact profile. |
| Customers | Unified contact list, customer timeline, attributes, consent/communication status and linked system records. |
| AI agents | Agent list, configuration, knowledge, brand voice, channel routing, testing, versioning and activation. |
| Analytics | Near-real-time KPI views, trends, channel performance, outcomes, workloads and exports. |
| Reputation | Review rating, reviews, replies, reply queue, sentiment, ranking and trends. |
| Integrations | Connection catalogue, credentials/OAuth state, data permissions, sync health, logs and disconnect. |
| Usage and billing | Plan, entitlements, current usage, forecast, overages, payment method, invoices and billing contacts. |
| Users and access | Invitations, roles, location/team scope, MFA state and access history. |
| Organisation settings | Business profile, locations, services, trading hours, escalation, notifications and data settings. |

## 5.2 Dashboard requirements

| Dashboard area | Minimum MVP metrics |
| --- | --- |
| Executive summary | New leads, qualified leads, bookings/jobs created, estimated revenue captured, missed calls recovered and open escalations. |
| Conversation performance | Inbound volume, AI-handled volume, human-handled volume, response time, resolution time, handover rate and unresolved count. |
| Channel mix | Voice, SMS, web chat, email, WhatsApp, Instagram and Facebook volumes and outcomes. |
| AI quality | Auto-send rate, draft acceptance rate, low-confidence events, human overrides, tool failures and escalations. |
| Reputation | Current star rating, review count, reply rate, negative reviews, sentiment and ranking trend. |
| Usage | Voice minutes, SMS segments, AI messages/tokens, emails, social messages, review replies and automation executions. |
| Integrations | Connected systems, last successful sync, warnings, token expiry and failed actions. |

## 5.3 Near-real-time requirement

New conversations, assignments, replies, call completion, transcripts, review arrivals and critical integration errors should appear without requiring a page refresh.

Use Supabase Realtime, webhooks and queued aggregation. Do not run expensive analytical queries on every page load.

The UI must display data freshness, such as Live, updated 2 minutes ago or delayed.

Daily and monthly financial/usage aggregates may be eventually consistent, but raw usage events must be captured promptly.

# 6. Customer self-onboarding and activation

## 6.1 Required onboarding journey

Create account and verify email.

Create organisation and confirm the user is the organisation super admin.

Select Starter, Growth or Pro and view included entitlements.

Enter payment method through Stripe-hosted or secure embedded components. VicAI must never store raw card details.

Accept service terms, privacy notice and communication responsibilities.

Complete business profile, locations, trading hours, services, FAQs, escalation contacts and brand/tone profile.

Connect channels and business systems through the integrations centre.

Configure the first AI agent, knowledge sources, actions and handover rules.

Run test conversations for enabled channels.

Invite internal users and assign roles.

Submit for go-live or activate permitted low-risk channels.

## 6.2 Onboarding state model

| State | Meaning | Allowed behaviour |
| --- | --- | --- |
| Created | Account and tenant exist; no payment or configuration complete. | Portal setup only. No customer-facing AI. |
| Payment pending | Plan selected but payment method or first payment incomplete. | Configuration permitted; production activation blocked. |
| Configuring | Payment active; business setup or connections incomplete. | Test mode only. |
| Ready for testing | Required configuration complete. | Test numbers/widgets and sandbox integrations. |
| Pending approval | Customer requests production go-live. | VicAI checks channel, knowledge, transfer and billing readiness. |
| Active | Production services enabled. | Entitlement and usage limits enforced. |
| Past due | Stripe reports payment failure. | Grace-period rules and warnings apply. |
| Paused | Customer or VicAI has paused defined services. | Inbound routing follows configured pause behaviour; no chargeable automation beyond essential routing. |
| Suspended | VicAI has disabled service due to risk, non-payment or policy. | Production actions blocked; admins retain access to billing/support as configured. |
| Closed | Tenant terminated and retention/offboarding process started. | Read-only/export period followed by deletion policy. |

## 6.3 Setup checklist

Progress indicator by category: billing, business profile, users, channels, integrations, AI, testing and go-live.

Each connection must show prerequisites, permissions requested, last test result and how to disconnect.

Onboarding data must be resumable. Do not require users to restart a wizard.

Provide safe defaults but do not silently enable public AI replies.

Generate an onboarding readiness score and a clear list of blocking issues.

# 7. Integrations centre

## 7.1 Integration catalogue and connection model

| Integration group | MVP connection approach | Examples / required functions |
| --- | --- | --- |
| Microsoft 365 | OAuth via Microsoft identity platform and Microsoft Graph | Connect mailbox/calendar; read approved messages/events; send replies; select permitted mailboxes; revoke token. |
| Google Workspace | OAuth via Google identity and APIs | Gmail/calendar access where approved; Google Business Profile account and locations; token refresh and disconnect. |
| Meta | Meta Login / business authorisation | Facebook pages, Instagram professional accounts and WhatsApp Business assets; permissions and webhook subscriptions. |
| CRM and business software | OAuth where supported; encrypted API key only where necessary | ServiceM8 first; generic connector registry for later CRM, field-service, legal, accounting and booking products. |
| Website | Installable script and domain verification | VicAI-branded chat widget, source tracking, allowed domains and test mode. |
| Telephony | VicAI-managed Telnyx numbers and SIP configuration | Provision/assign number, call routing, transfer target and number compliance status. |
| SMS | VicAI-managed ClickSend or approved provider connection | Dedicated number/sender, inbound webhook, delivery receipt and opt-out handling. |
| Stripe | VicAI platform account integration | Customer, subscription, payment method, invoice/receipt and webhook state. Customers do not paste secret Stripe keys. |
| Xero | VicAI-owned Xero OAuth integration | Connect VicAI accounting organisation; create/update contacts and draft sales invoices from approved usage. |

## 7.2 Bring-your-own API credentials

Security boundary: Customers must not paste arbitrary APIs into a generic field that the AI can call. Each supported connector needs a defined schema, validation, permission scope, secret handling and allowed operations.

Use OAuth wherever the external product supports it.

Where an API key is required, collect it through a protected secret form and store it encrypted using a secrets-management approach. Never return the full key to the browser.

Display key fingerprint, creation date, last successful use and rotation action, not the secret itself.

Each connector must expose health, permissions, last sync, recent errors, retry and disconnect.

Test connections before activation and whenever credentials change.

Use idempotency keys and external record mappings for writes such as creating jobs, contacts or bookings.

## 7.3 Initial connector priority

| Priority | Connector | MVP scope |
| --- | --- | --- |
| P0 | Stripe | Subscription activation, payment method, invoice events and billing status. |
| P0 | Telnyx + Retell | Voice number, calls, transfer, transcripts and outcome. |
| P0 | ClickSend | Send/receive SMS and delivery status. |
| P0 | Website chat | Embeddable VicAI widget and inbox routing. |
| P0 | Email | One supported customer mailbox path, preferably Microsoft 365 or Gmail OAuth. |
| P1 | ServiceM8 | Customer search/create, job/quote request, notes and status. |
| P1 | Google Business Profile | Locations, reviews and approved replies. |
| P1 | Facebook and Instagram | Inbound/outbound messaging after Meta approval. |
| P1 | WhatsApp | Session messages and approved templates after business verification. |
| P1 | Xero | Draft sales invoice generation from usage and plan lines. |
| P2 | Additional CRM/business systems | Build only against signed lighthouse or pipeline demand. |

# 8. Unified inbox, contacts and conversations

## 8.1 Inbox functions

Channel and status filters, search, assigned/unassigned queues, unread count, priority and SLA indicators.

Read and reply to messages from supported channels inside VicAI.

Assignment to user or team, internal notes, tags, priority, follow-up date and resolution status.

AI-generated summary, detected intent, sentiment, recommended next action and related external record.

Transcript and recording link for calls where recording is enabled and permitted.

Visible AI/human authorship and delivery state for every outbound communication.

Customer-side toggle to disable auto-response at organisation, channel, inbox, agent or individual conversation level.

Escalation and handover to a human without losing context.

## 8.2 Customer identity and timeline

Create one contact profile where identity matching is sufficiently confident.

Store channel identities separately: phone, email, WhatsApp, Instagram, Facebook and external-system identifiers.

Use deterministic matches first. Phone and verified email are stronger than display names or social handles.

Do not automatically merge uncertain identities. Present a review queue with merge/unmerge audit.

Timeline must show all messages, calls, reviews, jobs/bookings, tasks, notes, AI actions and system events in chronological order.

## 8.3 Reply controls

| Mode | Behaviour |
| --- | --- |
| Human only | AI may summarise or suggest, but cannot send. |
| AI drafts | AI creates drafts; authorised user edits/approves/sends. |
| Conditional auto-send | AI may send only for approved intents, confidence thresholds, channels, times and policy rules. |
| AI first with handover | AI responds and continues until handover rule, low confidence or customer request. |
| Paused | No AI reply. Human inbox remains available according to service state. |

# 9. AI agent management and fine-tuning

## 9.1 Agent configuration

| Configuration area | Requirements |
| --- | --- |
| Identity | Agent name, purpose, greeting, disclosure wording, location/team and active channels. |
| Brand and tone | Tone sliders or controlled options, writing examples, prohibited wording, Australian English, formality and empathy level. |
| Business knowledge | Services, products, pricing guidance, areas served, hours, FAQs, policies and approved documents. |
| Goals | Lead capture, qualification, booking, quote request, support, review response or escalation. |
| Allowed actions | Explicit tool list and parameter constraints by agent/channel. |
| Handover | Transfer numbers, teams, business-hour rules, fallback message and urgency conditions. |
| Response policy | Draft/auto-send mode, confidence threshold, restricted subjects and customer opt-out. |
| Testing | Scenario runner, web test chat, test call, expected outcomes and failure results. |
| Guardrails | Ability to lock the agent down so that it does not drift or hallucinate |
| Versioning | Draft, published version, publisher, timestamp, rollback and change summary. |

## 9.2 Meaning of fine-tuning in the MVP

For the MVP, fine-tuning means controlled configuration and retrieval over approved customer information. It does not mean training a new foundation model per customer.

Structured brand and tone settings.

Approved examples of good replies and banned phrases.

Retrieval from tenant-isolated knowledge documents and structured business data.

Per-intent instructions and tool policies.

Feedback capture on accepted, edited or rejected drafts.

Prompt and agent version control.

## 9.3 Guardrails

Never represent an external write as successful until the connector returns success and the mapping is stored.

No model receives unrestricted database or vendor credentials.

Sensitive actions require explicit tools, parameter validation, authorisation and audit.

Low confidence, customer complaints, legal threats, emergencies, abusive content and restricted categories must route according to defined policies.

Customer users can see why an item was escalated and can provide feedback on AI performance.

# 10. Reputation management

## 10.1 Required functions

| Function | MVP requirement |
| --- | --- |
| Review aggregation | Google Business Profile first. Store location, reviewer display name, date, rating, text, reply and source IDs. |
| Headline score | Average star rating, total review count, current period reviews and change from prior period. |
| Reply workflow | AI draft, human edit, approve, reject, assign and publish through authorised API. |
| Negative review workflow | 1-3 star reviews create a priority task and block automatic public reply unless a specific approved policy exists. |
| Review requests | Trigger permitted SMS/email requests after a configured event. Support suppression, consent and frequency rules. |
| Sentiment and themes | Classify sentiment and recurring themes such as response, price, quality, staff and timeliness. |
| Ranking / visibility | Show selected keyword/location ranking from manual input or approved local SEO provider. Do not scrape Google. |
| Trends | 7, 30 and 90-day rating, volume, reply-rate, sentiment and ranking changes. |
| Location comparison | Multi-location customers can compare reputation while respecting role scope. |

## 10.2 Customer controls

Tone and reply template settings by positive, neutral and negative review.

Approval rules and authorised publishers.

Notification thresholds for rating, sentiment and no-response age.

Review-request channel, timing, message and frequency cap.

Ability to turn AI drafting on or off independently of inbox AI.

# 11. Analytics and reporting

## 11.1 Data layers

| Layer | Purpose | Update expectation |
| --- | --- | --- |
| Operational events | Messages, calls, reviews, assignments, external writes and errors. | Seconds to minutes. |
| Usage ledger | Billable units with vendor ID, tenant, timestamp, quantity, rate dimension and status. | Minutes; reconciled daily. |
| Aggregates | Hourly/daily/monthly tenant and platform KPIs. | Near-real-time operational; daily billing totals. |
| Invoice snapshot | Frozen period totals and adjustments used to create an invoice. | Once per billing period, immutable after approval. |

## 11.2 Required reports and exports

Conversation volume and outcomes by channel, location, agent and time period.

Lead-to-booking/job conversion and estimated value where external-system data is available.

Response time, resolution time, handover, abandonment and unresolved backlog.

AI draft acceptance, edit distance proxy, auto-send, override, failure and escalation rates.

Reputation trends and reply operations.

Usage by billable dimension, plan entitlement, included allowance and estimated overage.

CSV export for authorised users, with scope and audit controls.

# 12. VicAI internal admin portal

## 12.1 Tenant portfolio view

| Field / KPI | Required behaviour |
| --- | --- |
| Organisation | Name, tenant ID, owner, primary contact, industry, locations and onboarding date. |
| Service tier | Starter, Growth, Pro or internal/test. Show entitlements, price, billing interval and next renewal. |
| Lifecycle status | Onboarding, active, past due, paused, suspended, closing or closed. |
| Health score | Composite score with transparent component status, not an unexplained number. |
| Consumption | Current-period voice, SMS, AI, email, social, reviews, automations and storage. |
| Commercial health | MRR, current invoice estimate, payment status, overdue state, credit/adjustment and Xero sync. |
| Integration health | Connected systems, last successful event, token expiry, error count and severity. |
| AI health | Low-confidence rate, handover, tool failure, unusual usage and unresolved incidents. |
| Customer activity | Last admin login, active users, inbox backlog and configuration completeness. |
| Support | Open incidents, owner, severity, last contact and support-access state. |

## 12.2 Health score components

| Component | Green | Amber | Red |
| --- | --- | --- | --- |
| Billing | Paid/current. | Payment retry or renewal issue. | Past due beyond grace period or disputed. |
| Channel | All enabled channels operational. | One non-critical warning. | Critical channel unavailable or repeated delivery failure. |
| Integration | Recent successful sync. | Token nearing expiry or intermittent failure. | Disconnected, expired or high failure rate. |
| Usage | Within entitlement and normal pattern. | Approaching limit or unusual increase. | Limit exceeded, uncontrolled cost or blocked processing. |
| AI quality | Normal confidence and handover. | Rising escalations or edits. | Unsafe/incorrect event or material tool failures. |
| Engagement | Recent user activity and resolved inbox. | Low usage or backlog. | No activity, severe backlog or likely churn. |

## 12.3 Service controls

Pause/resume must support scope: all services, outbound only, AI auto-send, voice, SMS, social, email, individual agent or individual integration.

A pause action requires reason, actor, effective time and customer-facing behaviour selection.

Display an impact preview before confirmation, such as calls route to voicemail, messages remain in human inbox or outbound campaigns stop.

Critical suspensions may be immediate. Routine pauses should support scheduled activation and resume.

Every action creates an audit event and optionally a customer notification.

Resuming requires health checks so broken credentials or unpaid status do not silently reactivate.

## 12.4 Internal support functions

View tenant configuration and integration diagnostics.

Replay eligible failed webhooks and queued jobs safely.

Apply usage adjustments with reason and approval trail.

View vendor IDs and request traces needed for support.

Time-limited impersonation with customer-visible banner and immutable audit.

Export a tenant support bundle without revealing secrets.

# 13. Plans, entitlements, usage metering and billing

## 13.1 Commercial plans

| Plan | Monthly price | MVP package intent |
| --- | --- | --- |
| Starter | A$499 | Core AI agent, unified inbox, voice/SMS/web chat, basic analytics and reputation dashboard. |
| Growth | A$799 | Adds social channels, AI follow-up, initial business-system integration and review reply workflow. |
| Pro | A$1,299 | Adds multi-location controls, advanced rules, richer analytics, higher entitlements and priority support. |

Entitlement requirement: The exact included voice minutes, SMS segments, AI messages, users, locations and integrations have not been approved in the current product decisions. Build entitlements as configurable data, not hard-coded plan logic.

## 13.2 Usage ledger

| Dimension | Minimum fields |
| --- | --- |
| Voice | Tenant, call ID, direction, number, start/end, billable seconds/minutes, carrier, Retell cost dimension and status. |
| SMS | Provider message ID, direction, destination, segments, delivery status, message type and timestamp. |
| AI | Model, input/output units, request purpose, agent, conversation and vendor request ID. |
| Email/social | Channel, direction, provider message ID, chargeable unit if applicable and status. |
| Automation | Workflow ID/version, execution, result, resource units if billed and retry state. |
| Reviews | Review requests sent, AI reply drafts and published replies where priced. |
| Storage/other | Stored media or additional dimensions added later through a usage-type catalogue. |

## 13.3 Usage processing rules

Raw usage events are append-only. Corrections use adjustment events, not destructive edits.

Events require idempotency keys based on vendor event IDs to prevent double billing.

Maintain vendor-reported quantity, VicAI normalised quantity and billable quantity separately.

Store plan, entitlement and pricing version effective at the event time or billing snapshot.

Reconcile raw events to vendor reports daily and flag material variance.

Usage dashboard must show current period, included allowance, percentage used, estimated overage and data freshness.

Admin users can mark a period ready for invoice only after validation warnings are cleared or overridden with reason.

## 13.4 Stripe integration

Use Stripe Checkout or secure embedded Elements/Payment Element for payment details. Never store card numbers or CVC.

Create Stripe customer and subscription records mapped to the VicAI tenant.

Process signed webhooks for subscription, invoice, payment success/failure, refund and payment-method events.

Stripe subscription status informs VicAI lifecycle state but must pass through VicAI grace and suspension rules.

Support monthly subscriptions initially. Plan changes require proration behaviour to be explicitly configured.

Display payment method summary, invoice/receipt links and next billing date in the customer portal.

## 13.5 Xero integration

The Xero integration is for VicAI internal accounting. It should not require every VicAI customer to connect their own Xero account.

Connect the VicAI Xero organisation using OAuth and securely maintain refresh tokens.

Create or match a Xero contact for the VicAI customer.

Generate a draft ACCREC sales invoice from an approved invoice snapshot.

Invoice lines should separate base subscription, overage dimensions, setup/services, credits and GST treatment.

Store Xero contact ID, invoice ID, invoice number, status, sync timestamps and errors.

Do not continuously overwrite approved/sent invoices. Adjustments after invoice creation require controlled credit or additional invoice handling.

MVP fallback: export a clear CSV or invoice summary if Xero API delivery is not complete.

## 13.6 Invoice workflow

Close the billing period and calculate raw usage.

Apply plan entitlements, included usage, overages, approved credits and manual services.

Run validation checks and present discrepancies to finance admin.

Approve and freeze an invoice snapshot.

Create draft invoice in Xero or export the invoice data.

Record Xero invoice status and provide customer invoice visibility through Stripe/Xero link policy.

# 14. Suggested data model

| Table / domain | Purpose |
| --- | --- |
| organisations | Tenant profile, lifecycle, industry and primary settings. |
| organisation_locations | Locations, hours, channels, review profiles and external IDs. |
| users | Authenticated identities and internal/customer classification. |
| organisation_users | Membership, role, status and scope. |
| roles / permissions | Capability catalogue and role mappings. |
| plans / plan_versions | Commercial plans, prices and effective dates. |
| entitlements | Included limits and enabled features by plan/tenant. |
| subscriptions | Stripe mapping, status, interval and renewal. |
| billing_profiles | Billing contact, tax and Xero mapping. |
| invoice_periods | Billing windows and readiness/approval state. |
| invoice_snapshots / lines | Frozen invoice data and Xero results. |
| usage_event_types | Voice, SMS, AI, reviews and future units. |
| usage_events | Append-only raw and billable usage. |
| usage_adjustments | Credits/corrections with authorisation. |
| integrations | Tenant connector instance, provider, status and scope. |
| integration_secrets | Encrypted references only. Never expose through normal APIs. |
| integration_events | Webhook, sync, action and failure records. |
| channels / inboxes | Connected communication channels and routing. |
| contacts / contact_channels | Unified identity and channel addresses. |
| conversations / messages | Threads, content metadata, delivery and author. |
| call_records / transcripts | Call metadata, transcript references, recording state and analysis. |
| agents / agent_versions | AI configuration, policies, versions and publication. |
| knowledge_sources / documents | Approved tenant knowledge and indexing status. |
| tool_definitions / agent_tools | Allowed actions and agent binding. |
| tasks / assignments | Operational follow-up and escalation. |
| reviews / review_replies | Review content, analysis, workflow and publication. |
| ranking_measurements | Keyword/location ranking and source. |
| metric_events / aggregates | Operational analytics and dashboards. |
| service_state_changes | Pause, resume and suspension history. |
| audit_events | Actor, action, resource, before/after summary, reason and trace. |
| health_checks / health_incidents | Tenant and integration health state. |
| notifications | Portal/email/SMS alerts and delivery status. |

# 15. Non-functional requirements

## 15.1 Security minimums

HTTPS only, secure cookies, CSRF protection where relevant and strict content-security policy.

MFA support for VicAI internal admins and recommended MFA for customer super admins.

Tenant isolation through database RLS and service-layer authorisation.

Secrets excluded from frontend code, logs, analytics and support exports.

Webhook signatures validated and replay windows controlled.

Rate limiting and abuse protection for public chat, authentication and outbound actions.

Audit all privileged, billing, permission, service-state and AI configuration actions.

Backup and restore procedure tested before lighthouse go-live.

## 15.2 Performance and availability

Customer portal primary pages should become interactive promptly on normal Australian broadband. Use pagination and background loading for large inboxes.

Live-call tools must avoid n8n in the synchronous latency path. Use direct APIs/edge functions.

Webhook ingestion must acknowledge quickly and queue downstream processing.

Show graceful degradation when a vendor is unavailable. Messages must not silently disappear.

System status and incident banners should be available to admins and affected customers.

## 15.3 Accessibility and usability

Keyboard navigation, visible focus, semantic labels, sufficient contrast and responsive layouts.

Use plain Australian business language and explain technical statuses.

No critical action may rely on colour alone.

Dangerous actions require confirmation and explain impact.

# 16. Vendor cost model and 40% development loading

Vendor prices change and some Australian carrier rates are account or route dependent. The figures below are planning inputs from public vendor pages as at July 2026. Before production pricing or investor financials are finalised, the developer must export live rate cards from each vendor account and update the cost catalogue.

| Vendor / item | Published basis | AUD planning treatment | MVP decision |
| --- | --- | --- | --- |
| Telnyx Australian local number | Starts at US$1/month. | Convert at the current finance-approved exchange rate; add carrier/regulatory fees when known. | Preferred voice carrier for testing. |
| Telnyx SIP/voice | Public pricing starts around US$0.005/min for SIP and US$0.007/min for Voice API; Australia destination rates vary. | Use exact AU rate deck in cost catalogue. | Connect to Retell through SIP and test local/mobile call paths. |
| Retell AI | Usage-based voice AI, varying by model/voice/configuration. | Store per-minute vendor cost by configuration. | Real-time voice agent. |
| ClickSend SMS | Pay-as-you-go; dedicated AU number shown around A$3.48/month; inbound replies advertised as free. Outbound price varies by volume/route. | Use ClickSend price-calculation endpoint or account quote for actual SMS segments. | Preferred SMS provider for MVP evaluation. |
| OpenAI API | Token/model-based. | Meter request units and update rate catalogue when model changes. | Summaries, drafting, extraction and chat reasoning. |
| Supabase Pro | Published platform subscription plus overages. | Allocate shared fixed cost across active tenants; assign direct overages where measurable. | Database, auth, storage, realtime and functions. |
| Vercel Pro | Published platform subscription plus usage. | Shared fixed allocation plus tenant-attributable usage where available. | Portal hosting. |
| n8n | Self-host cost or cloud subscription. | Allocate fixed infrastructure and executions as configured. | Async workflows. |
| Chatwoot | Community Edition software is open source; hosting/support remains a cost. | Allocate infrastructure, backups and operational support. | Backend omnichannel component. |
| Stripe Payments / Billing | Australian payment fees plus Stripe Billing pay-as-you-go listed at 0.7% of Billing volume. | Treat transaction and billing fees as cost of revenue. Confirm card/BECS method pricing in live account. | Subscriptions and payment method. |
| Xero API | Developer API integration; VicAI still requires its Xero subscription. | Treat accounting subscription as operating cost, not per-message COGS. | Draft invoice creation and status. |

## 16.1 Development loading rule

Required formula: Loaded internal cost = verified vendor cost x 1.40. The additional 40% is the development/operations loading requested for modelling. It is not the customer retail price and must not be confused with gross margin.

| Cost dimension | Vendor cost example | 40% development loading | Loaded cost used internally |
| --- | --- | --- | --- |
| Voice AI minute | A$0.20 | A$0.08 | A$0.28 |
| SMS segment | A$0.07 | A$0.028 | A$0.098 |
| Monthly number | A$5.00 | A$2.00 | A$7.00 |
| Allocated platform cost | A$25.00 | A$10.00 | A$35.00 |

The numbers above demonstrate the formula only. They are not approved Telnyx, Retell or ClickSend rates. The implemented billing/cost module must pull from a configurable cost catalogue with effective dates.

## 16.2 Cost catalogue requirements

Provider, product, country/route, unit, currency, raw rate, exchange rate, AUD rate, effective start/end and source.

Separate vendor cost, development loading, loaded internal cost, customer included allowance and customer overage price.

Rates must be versioned so historical margin reports do not change when current rates change.

Usage and cost variance reports must identify missing vendor events, duplicate events and unpriced dimensions.

# 17. Delivery plan and work packages

| Work package | Core deliverables | Indicative sequence |
| --- | --- | --- |
| Foundation | Design system, tenant model, auth, RBAC, audit, application shells, environments and CI/CD. | 1 |
| Commercial onboarding | Plans, Stripe, organisation setup, checklist, users and activation states. | 2 |
| Channel core | Voice, SMS, website chat, email, unified inbox adapter, contacts and realtime updates. | 3 |
| AI and knowledge | Agent configuration, knowledge, drafting, tool policies, tests and versioning. | 4 |
| Customer portal analytics | Dashboard, conversations, usage, integrations, reviews and exports. | 5 |
| Admin operations | Tenant health, usage, plans, controls, incidents, support and billing readiness. | 6 |
| Business integrations | ServiceM8, Google Business Profile, Meta channels and Xero draft invoices. | 7 |
| Lighthouse hardening | Onboarding, test scenarios, monitoring, backup, support process and case-study metrics. | 8 |

Budget reality: The requested A$30,000 MVP build budget is tight for the full specification. The architecture should support the entire product, but delivery must be gated into P0, P1 and P2. The lighthouse client and investor demonstration should define which P1 connectors are necessary before development begins.

## 17.1 P0 investor/lighthouse release

Custom customer and admin portals with VicAI branding.

Tenant registration, plan selection, Stripe payment method, RBAC and onboarding checklist.

Voice, SMS, website chat and one email provider.

Unified VicAI inbox, contact timeline, transcripts and human replies.

AI agent configuration, knowledge and draft/controlled auto-reply modes.

Core dashboards, raw usage capture, internal health and service pause/resume.

Google review dashboard and AI reply workflow where API approval is available, with import/manual fallback.

CSV usage/invoice export. Xero API can be P1 if required to protect budget.

## 17.2 P1 after P0 stability or where required by lighthouse

ServiceM8 connector.

Microsoft 365 and Google Workspace dual-provider support.

Xero draft invoice API.

Instagram, Facebook Messenger and WhatsApp production connections.

Ranking provider integration and richer reputation analytics.

Advanced custom roles, multi-location comparisons and automated overages.

# 18. MVP acceptance criteria

| Area | Acceptance criterion |
| --- | --- |
| Branding | A customer can operate the product without being redirected to a visibly third-party portal for normal work. VicAI branding and navigation are consistent. |
| Tenant isolation | Users cannot access another tenant through UI, API manipulation, realtime subscriptions or storage paths. |
| Self-onboarding | A new super admin can register, select a plan, add payment details, configure the business, connect required systems, test an agent and invite a user. |
| RBAC | Role restrictions are enforced in the UI and API. Restricted users cannot access billing, configuration or unrelated locations. |
| Inbox | Authorised users can receive, read, assign and reply to supported messages from VicAI, with delivery status and timeline. |
| Voice | A call reaches the AI, creates a transcript/outcome, supports approved actions or transfer, and produces usage events. |
| AI controls | Customer can select human-only, draft or permitted auto-send behaviour and publish/rollback an agent configuration. |
| Integrations | Each supported connector can connect, test, show permissions/health, execute defined actions and disconnect. |
| Analytics | Dashboard shows current metrics and trends with freshness indication and filters. |
| Reputation | Review score, reviews, drafts, approvals and trends are visible; negative reviews follow priority workflow. |
| Usage | Raw events are deduplicated, tenant-attributed, aggregated and visible in customer and admin portals. |
| Billing | Stripe plan/payment state is mapped to tenant lifecycle. Admin can create an invoice-ready snapshot and export it. |
| Xero | Where included in release, approved invoice snapshot creates a draft Xero sales invoice and stores the result. |
| Admin health | VicAI can see tenant service tier, lifecycle, consumption, commercial/integration/AI health and incidents. |
| Service control | Authorised VicAI admin can pause and resume selected services with impact preview, reason and audit. |
| Audit | Privileged actions, AI configuration, replies, usage adjustments and integration writes are traceable. |
| Failure handling | Failed channel/integration events are visible, retryable where safe and never silently reported as successful. |

# 19. Product decisions still required before sprint planning

These are not reasons to delay the architecture. They are settings or prioritisation decisions that must be confirmed before final scope and pricing are committed.

Exact included usage, user, location, AI agent and integration entitlements for Starter, Growth and Pro.

Whether the lighthouse client uses ServiceM8 or a different business-management platform.

Which email provider is P0: Microsoft 365, Gmail or both.

Whether Xero API is mandatory for the first release or whether validated CSV export is acceptable for P0.

Whether customers can pause their own services or only VicAI internal admins can pause production channels.

Required grace period and service behaviour after Stripe payment failure.

Whether call recording is enabled by default, opt-in or disabled for the lighthouse client.

The approved customer overage model and whether vendor usage is passed through, marked up or bundled.

The first approved ranking data provider, or confirmation that manual ranking entry is sufficient for MVP.

# 20. Official technical and pricing references

Telnyx Australian numbers: https://telnyx.com/phone-numbers/australia

Telnyx pricing: https://telnyx.com/pricing

Telnyx messaging pricing: https://telnyx.com/pricing/messaging

Retell telephony and documentation: https://docs.retellai.com/

ClickSend Australia pricing: https://www.clicksend.com/au/pricing/

ClickSend SMS API: https://www.clicksend.com/au/sms/sms-gateway-api/

Stripe Australia: https://stripe.com/au

Stripe Billing pricing: https://stripe.com/au/billing/pricing

Xero developer platform: https://developer.xero.com/

Xero Accounting API invoices: https://developer.xero.com/documentation/api/accounting/invoices

Xero repeating invoices: https://developer.xero.com/documentation/api/accounting/repeatinginvoices

Microsoft Graph: https://learn.microsoft.com/graph/overview

Google APIs and OAuth: https://developers.google.com/identity/protocols/oauth2

Google Business Profile review API: https://developers.google.com/my-business/content/review-data

Meta business messaging: https://developers.facebook.com/docs/messenger-platform/

WhatsApp Business Platform: https://developers.facebook.com/docs/whatsapp/

Supabase: https://supabase.com/docs

Vercel: https://vercel.com/docs

n8n: https://docs.n8n.io/

Chatwoot self-hosted: https://www.chatwoot.com/docs/self-hosted/

OpenAI API pricing: https://openai.com/api/pricing/

ServiceM8 developer portal: https://developer.servicem8.com/

Developer handover requirement: Before coding begins, convert this brief into a prioritised backlog with epics, user stories, API contracts, data migrations, acceptance tests, estimates and a dependency register. Any scope removed to meet the A$30,000 build budget must be recorded explicitly rather than silently omitted.